## Slide 1: Cataloguing and Quality Assessment of Some Resources in EIE Available Through the Internet
Dervis Z. Deniz, Jose L. Marzo
Surveyor T2
Heraklion, Nov. 30th-Dec 1st, 2007.

## Slide 2: Outline
T2 Objectives
T2 Work progress
  Pilots 1-3 & Pilot 4 (Final)
  Questionnaire
  T2 survey
  E-mailing support system
Ongoing work
  E-Cat: e-Resources for the e-catalogue
  E-Surv: Survey results for e-Resources
Expected outcomes

## Slide 3: T2 objectives: a schematic description
INTERNET
(EIE resources)
E-CAT
SCORM based
description
E-SURVEY
Quality assessment
questionnaire
Pilot 1,2,3 & 4
E-mailing supporting system
E-mailing DB
Surveyor contact persons

## Slide 4: T2 Work progress (i) Santander, Craiova, Wells, Bratislava & Prague decisions…
Need for e-cataloging e-resources (Santander)
E-catalog database with records holding catalog entries.
Records to contain information identifying resources, contents and provide a link to its Internet site.
Web forms based user interface
Authors + others to add information about e-learning materials

## Slide 5: T2 Work progress (ii) Santander, Craiova, Wells, Bratislava & Prague decisions…
Web based User-Interface for displaying information in the e-catalog database.
SCORM (Sharable Content/Courseware Object Reference Model) metadata agreed as a potential standard to be studied for classification of e-learning resources.
At Craiova meeting, decision to use the SCORM as a basis for classification.
At Bratislava meeting the questionnaire was finalized. Demonstrated Pilot v3 at Prague.

## Slide 6: Realized Progress (I)
T2 Pilot-1:
  Prototype web-based software application developed with:
  Listing of e-catalog entries in the database
  Searching of e-catalog entries title, link, author, language, etc.
  Each record has a link to an e-resource on the Internet. Users can visit e-resources through this web page.
  Very primitive questionnaire.
T2 Pilot-2:
  New version of the questionnaire added.
T2 Pilot-3:
  SCORM L3 compliant e-cat user interface developed and linked with the e-survey.
  Data entry limited; no statistical analysis available; user types not clearly set.
  Problems: in development and management of the system as students left and because of limited software scope.

## Slide 7: Realized Progress (II)
T2 Pilot-4 + E-mail supporting system:
  A completely new version of e-cat and e-survey designed and developed (Oct.-Nov.,2007).
  An e-mail supporting system has been developed (Sept.-Oct., 2007)
  Temporary test site: http://www.memorythm.com/scorm/
  Unregistered users: can search the e-Cat
  Registered users: can search, add or evaluate e-resources in e-Cat.
  Super users: can do all what Registered users can do + they can see the results of the questionnaires (e-evaluations).
  No user can evaluate resources added by him-/her-self.
  No user can modify the resources added by others.
  Each user can update their “own” e-resource and “e-evaluations”.
T2 e-Cat+e-Surv Site + E-mail supporting system: will be available for real data and use in December 2007. A User Manual is also ready.

## Slide 8: Strategies for data collection and survey
Data collection for e-cat
  Ask 110 Surveyor partners to provide 5 internal + 5 extra-Institutional, resources for the e-cat (through the EIE contact person)
  Data collection is made easier through relaxation of mandatory fields in the SCORM based e-Cat metadata format.
On-line survey
  The final version of the quality assessment is available and is coupled to basic statistics output.
  Each EIE contact person will be requested to direct a group of students (e.g. a class of 20-25) to evaluate e-resources in the e-Cat (each student to evaluate one local and one external site related to their courses).
  A tool for managing contact persons e-mailing has been developed
  These tools will be useful for EAEEIE, SMEs and the next proposal...

## Slide 22: T2 Timeline Updated (“Heraklion”) 30 Nov. -1 Dec., 2007
today